# upper west akim district assembly

2024 annual action plan

PREPARED BY THE DISTRICT PLANNING CO-ORDINATING UNIT (D.P.C.U)-2023

2024 COMPOSITE ANNUAL ACTION PLAN

| Programme (PBB) | Sub-Programme (PBB) | Broad Activities |  | Location | Time Frame |  |  |  | Cost |  |  |  |  |  | Programme Status |  |  |  |  |  |  |  |  |  | Implementing Institution/Dept. |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 1st | 2nd | 3rd | 4th | GoG |  | IGF |  | Others |  | New |  |  |  |  |  |  |  |  | On-going | Lead | Collaborating |
| ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area 1: Private Sector Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Local Economic Development (Mgt and Administration) | Development of Market Infrastructure | 1.Renovation and operationalization of 2No. Community market | Mepom and Abamkrom |  |  |  |  |  |  |  | 60,000.00 |  |  |  | √ |  |  |  |  |  |  |  |  |  | DWD | DPCU, TAs, ACs, Assem. Member, UCM |
|  |  | 2. Construction of 2No. community markets | Krodua, Kofi Asare |  |  |  |  |  | 90,000.00 |  |  |  | 90,000.00 |  | √ |  |  |  |  |  |  |  |  |  | DWD | DPCU, PPD, DA,AC |
|  |  | 3. Creation of 1No. District Market Centre | Maame Dede |  |  |  |  |  | 100,000.00 |  |  |  | 250,000.00 |  | √ |  |  |  |  |  |  |  |  |  | DWD | PPD, DA, PPP |
|  |  | 4. Pavement of 1No. Lorry station | Adeiso |  |  |  |  |  | 900,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DWD | PPD, DPCU, DA, AC,UCM |
| Local Economic Development (Mgt and Administration) | SMEs Development (Planning, Budgeting and Coordination) | 5. Organize quarterly District LED Committee meetings | DA Conference Hall |  |  |  |  |  | 9,500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DPU | DLEDC, DPCU |
|  |  | 6. Training of 25No. SMEs on business management skills | District-wide |  |  |  |  |  | 25,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DPU | DoA, DSWCD, DPCU, DA, GEA, SME groups |
|  |  | 7. Facilitate access to credit facilities for 10No. registered FBOs and SMEs | District-wide |  |  |  |  |  | 5,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DoA | DA, DPCU, Financial institutions, MASLOC |
|  |  | 8. Facilitate the establishment of 1No. financial institution | Nyanoah |  |  |  |  |  | 5,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DPU | DPCU, DA, TAs, |
|  |  | 9.Support 5No. Agro-based SMEs with Cassava/Gari and Palm oil processing machines | Domponiase, Sukrong Bethlehem, Gyampo, Okaikrom, Ahwerease |  |  |  |  |  | 30,000.00 |  |  |  | 50,000.00 |  | √ |  |  |  |  |  |  |  |  |  | DPU | NGO/DPs, DPCU, Registered agro-SMEs |
| Focus Area: Agriculture and Rural Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Agricultural Development (Economic Development) | Training and extension services Agricultural Development | 10. Conduct 2880 Home and Farm visits by AEAs in all farming communities to provide direct extension services to farmers & FBOs fpr dissemination and training on Good Agricultural Practices to farmers |  | All Communities |  |  |  |  |  |  |  |  | 18,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 11. Disseminate Agriculture information through radio and local information centres by AEAs and DAOs |  | All communities |  |  |  |  |  |  |  |  | 1,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Agricultural Development (Economic Development) | Agriculture Promotion Agricultural Development | 12. Engagement with District Assembly on awareness creation and investment opportunities in Agriculture |  | District wide |  |  |  |  |  |  |  |  | 1,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Agricultural Development (Economic Development) | Livestock and poultry Production and Development Agricultural Development | 13.Conduct Quarterly Animal Health Extension (AHE) And Diseases Surveillance (Both {Passive And Active) In Livestock communities |  | All communities |  |  |  |  |  |  |  |  | 6,120.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 14. Sensitization of farmers on handling of livestock / poultry products |  | All communities |  |  |  |  |  |  |  |  | 2,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Agricultural Development(Economic Development) | Youth in Agriculture Agricultural Development | 15. Sensitization of youth on youth in Agriculture programs |  | All communities |  |  |  |  |  |  |  |  | 4,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA/YEA |
| Agricultural Development (Economic Development) | Planning, Budgeting and Coordination (Agricultural Development) | 16.Organize one (1) RELC Planning Meeting for Sixty (60) Stakeholders in Adeiso (Ensuring 40% female participation |  | Adeiso |  |  |  |  |  |  |  |  | 6,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 17. Prepare 1 District Department Programme Based Budget for 2022 implementation |  | All communities |  |  |  |  |  |  |  |  | 1,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Agricultural Development (Economic Development) | Staff capacity building Agricultural Development | 18. Conduct 12 monthly Management and 12 Staff / Technical Appraisal Meetings |  | Adeiso |  |  |  |  |  |  |  |  | 1,500.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 19. Conduct TEDMAG training for technical staff in Agribusiness and Record Keeping, Agricultural Marketing Value Chain and Business planning, contract negotiation and management |  | Adeiso |  |  |  |  |  |  |  |  | 1,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Agricultural Development (Economic Development) | Women in Agriculture Programme (Agricultural Development) | 20. Train 2 women groups on nutrition for 2nd quarter of 2022 |  | All communities |  |  |  |  |  |  |  |  | 2,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 21.Train 2 women groups oil processing groups in Value Addition |  | Abamkrom Zone and one |  |  |  |  |  |  |  |  | 5,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Economic Dev’t Agricultural Dev’t (Economic Dev’t) | Statistics Monitoring and evaluation (Agricultural Development) | 22.Conduct monthly monitoring and evaluation visits by DDA with DCD/DCE on Agricultural activities |  | All Communities |  |  |  |  |  |  |  |  | 6,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 23. Conduct 120 monitoring and evaluation visits on field activities and projects by DAO and PJF activities |  | All communities |  |  |  |  |  |  |  |  | 12,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
|  |  | 24. Conduct quarterly data collection surveys on agricultural statistics, crop yields and animal production in the district (SRID) |  | All communities |  |  |  |  |  |  |  |  | 3,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DADU | RADU/UWADA |
| Agricultural Dev’t (Economic Dev’t) | Agriculture Promotion (Agricultural Development | 25. Organize 1 District Level National Farmer’s Day Celebration |  | Odumkyere Darmang |  |  |  |  | 45,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoA | RADU/UWADA |
| Agricultural Dev’t (Economic Dev’t) | PERD (Agricultural Development) | 26. Raise and distribute 30,000 improved coconut seedlings and 15,000 Palm seedling to farmers |  | All Communities |  |  |  |  | 50,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoA | RADU/UWADA |
| Agricultural Dev’t (Economic Dev’t) | Agricultural Mechanization (Agricultural Development) | 27. Construction of 1No. Agricultural warehouse/Storage |  | Adeiso Zone |  |  |  |  | 100,000.00 |  |  |  | 350,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DWD | DoA, PPD, DA, PPP |
|  |  | 28. Establish 1No. Irrigation plant |  | Asuotwene |  |  |  |  | 100,000.00 |  | 50,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoA | DWD, PPD, DA, Farmers |
| Focus Area 3: Tourism and Creative Industry Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Local Economic Dev’t (Economic Dev’t) | Tourism promotion and development (Trade, Tourism & Industrial Development) | 29. Development and promotion tourist sites | Selected sites |  |  |  |  |  |  | 50,000.00 |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DPU | DPCU, Management |
|  |  | 30. Organize creative arts and culture advocacy workshops and programmes | District wide |  |  |  |  |  | 6,000.00 |  |  | 4,000.00 |  | √ |  |  |  |  |  |  |  |  |  |  | YEA | DA, DPCU, |
| SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area 1 : Formal Education |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Formal Education (Social Services Delivery) | Educational Infrastructure (Education and Youth Development) | 31. Rehabilitation of 4No. Basic schools | Yaw Kwayisi, Asikasu-Krobo, Kojo Armah, Asikasu |  |  |  |  |  | 80,000.00 |  |  | 80,000.00 |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | MP, DWD, DA, DPs, DPCU |
| Formal Education (Social Services Delivery) | Educational Infrastructure (Education and Youth Development) | 32. Construction of 4No. 2-units K.G. classroom blocks with ancillary facilities | Nkonkor, Aboyensu, Breman, Maame Dede Junction |  |  |  |  |  | 600,000.00 |  |  | 600,000.00 |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GETFUND, DPs, DWD, DA, ,DPCU |
| Formal Education (Social Services Delivery) | Educational Infrastructural Development (Education and Youth Development) | 33. Construction of 3No. 3-units classroom blocks with ancillary facilities | Abamkrom SDA JHS, Asuokaw Zion JHS, , Amanfrom-Kumikrom |  |  |  |  |  | 900,000.00 |  |  | 900,000.00 |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GETFUND, DPs, DWD, DA, ,DPCU |
| Formal Education (Social Services Delivery) | Educational Infrastructural Development (Education and Youth Development) | 34. Construction of 4No. 6-units classroom blocks with ancillary facilities | Asoukaw-Odumase Basic, Asikasu-Odumase Meth., Takorase RC Prim., Boateng |  |  |  |  |  | 1,100,000.00 |  |  | 1,100,000.00 |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GETFUND, DA DWD, DPs, DPCU |
| Formal Education (Social Services Delivery) | Educational Infrastructural Development (Education and Youth Development) | 35. Construction of 1No. 6-units Chamber & Hall Teachers Quarters | O’Darmang |  |  |  |  |  | 500,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | MP, DWD, DA, GETFUND, DPs, DPCU |
| Formal Education (Social Services Delivery) | ICT Training and Development (Education and Youth Development) | 36. Provision of 50No. Computers for basic schools | Selected schools |  |  |  |  |  | 50,000.00 |  |  | 20,000.00 |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GETFUND, MoC, DA, DPs, DWD, DPCU |
| Formal Education (Social Services Delivery) | Educational Infrastructural Development (Education and Youth Development) | 37. Provision of 100No. set of KG furniture, 500No. dual desk & mono desk and 100No. Teachers’ furniture set | Selected schools |  |  |  |  |  | 300,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GETFUND, DA, DPs, DWD, DPCU |
| Formal Education (Social Services Delivery) | School Performance Assessment (Education and Youth Development) | 38. Conduct super mock examination for JHS 3 Students | All JHS 3 |  |  |  |  |  | 2,500.00 |  | 17,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GES, DA, PARENTS |
|  |  | 39.Undertake monitoring of school activities on school performance | District wide |  |  |  |  |  | 11,000.00 |  | 3.000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA, UNICEF |
| Formal Education (Social Services Delivery) | Science, Technology and Maths Promotion (Education and Youth Development) | 40.Conduct Science Practical for JHS 2& 3 students | All JHS 2&3 |  |  |  |  |  | 2,250.00 |  | 13,250.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GES, DA & PARENTS |
|  |  | 41. Organize STMIE Clinic for 30 students | Adeiso |  |  |  |  |  | 13,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA |
|  |  | 42.Organize Inter-School Quiz competition | Basic Schools & SHS |  |  |  |  |  | 15,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA |
| Formal Education (Social Services Delivery) | Capacity Building and Training (Education and Youth Development) | 43.Organize capacity building programmes for GES Staff | All Teachers & DEO Staff |  |  |  |  |  | 12,000.00 |  | 2,200.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | GES,DA, UNICEF |
| Social Services Delivery | Education and Youth Development | 44. Provide Guidance and Counselling service for students in 68 Junior High Schools | District Wide |  |  |  |  |  | 4,750.00 |  | 1,500.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | UNICEF, DA, DHD, DSWCD |
| Formal Education (Social Services Delivery | Enrolment Drive (Education and Youth Development) | 45.Organize District level Independence Day Anniversary | Adeiso |  |  |  |  |  | 45,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA, TAs, ACS/AMs |
|  |  | 46. Organize My First Day at School programme | Basic Schools |  |  |  |  |  | 25,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA |
| Formal Education (Social Services Delivery | Education and Youth Development | 47. Organize Best Teacher Award Program | Adeiso |  |  |  |  |  | 20,000.00 |  | 2,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA |
| Formal Education (Social Services Delivery | Education and Youth Development | 48. Organize Sport and Cultural activities | District Wide |  |  |  |  |  | 14,500.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DoE | DA |
| Focus Area 2: Health and Health Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Health Delivery (Social Services Delivery) | Health Care Service Delivery (Health Delivery) | 49. Implement CHPS Policy at health sub-districts |  | Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa, O’ Darmang Okurase |  |  |  |  | 16,700.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Health Care Service Delivery (Health Delivery) | 50.Organize quarterly community durbars in 4 health sub-districts |  | Nyanoa, Okurase. Asikasu, Odumkyere-Darmang |  |  |  |  | 19,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Logistics and Supplies (Health Delivery) | 51. Procure and distribute basic health equipment and supplies |  | All CHPS zones |  |  |  |  | 52,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 52. Procure office equipment for the Health Directorate (8 desktop and 2 laptop computers, 2 printers, 1 photocopier and 1 external hard-drive) |  | District Health Directorate |  |  |  |  | 63,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 53. Development of Asset Register and embossment of all assets in health facilities and the DHD |  | District Health Directorate |  |  |  |  | 5,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Health Care Service Delivery (Health Delivery) | 54. Establish valid NHIS accreditation for CHPS Zones and Centres |  | All CHPS zones |  |  |  |  | 2,300.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Health delivery System Management (Health Delivery) | 55.Decentralize DHMT functions and empower sub-district health In-Charges |  | Abamkrom,, Adeiso Asikasu, Asuokaw Mepom, Nyanoa, Odumkyere- Darmang Okurase |  |  |  |  | 1,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 56.Undertake performance agreement contract signing with DDHS and Health facility In-charges |  | All Health facilities |  |  |  |  | 500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA |
| Health Delivery (Social Services Delivery) | Health delivery System Management (Health Delivery) | 57. Establish decentralized DHIMS Data entry systems and functionalize Monthly Data Validation Teams at all BMC levels |  | Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa Odumkyere- Darmang Okurase, District Health Directorate |  |  |  |  | 32,300.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS |
|  |  | 58. Provide monthly feedback bulletins and news letters on health facilities performances |  | Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa Odumkyere- Darmang Okurase |  |  |  |  | 1,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Health delivery System Management (Health Delivery) | 59.Conduct Monthly DHMT meetings and performance review meetings with all BMC's and stakeholders |  | District Health Directorate |  |  |  |  | 25,500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 60. Establish health facility league table and reward system for best performing health facilities |  | All Health facilities |  |  |  |  | 2,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA |
| Health Delivery (Social Services Delivery) | Human Resource management and Capacity Building (Health Delivery) | 61. Organize a 2-day leadership Management training for all sub-district health facility In-charges |  | Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa Odumkyere- Darmang Okurase |  |  |  |  | 4,500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 62.Organize a 1 day Staff Appraisal System orientation meeting, and conduct appraisals for all health staff |  | District Health Directorate |  |  |  |  | 5,900.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA |
| Health Delivery (Social Services Delivery) | Human Resource management and Capacity Building (Health Delivery) | 63.Distribution/posting of health staff/workers |  | All Heath facilities |  |  |  |  | 500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Human Resource management and Capacity Building (Health Delivery) | 64. Organize a 3-day orientation training on Effective Data 65.Management and DHIMS for all health staff in the facilities |  | District Health Directorate |  |  |  |  | 11,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Human Resource management and Capacity Building (Health Delivery) | 66.Organize orientation training for newly posted staff, and quarterly integrated outreach training and supervision |  | District Health Directorate & Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa, Odumkyere- Darmang Okurase |  |  |  |  | 9,500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 67.Implement the GHS Human Resource (HR) Plans, monitor Pay Roll and HR productivity and scale up the Internet Based HR Information System (iHRIS) in the district |  | District Health Directorate |  |  |  |  |  |  | 1,000.00 |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) Social Services Delivery | HIV/AIDS Reduction and Management (Health Delivery) | 68.Create awareness on HIV/AIDS through health promotional activities |  | Abamkrom ,Adeiso Asikasu, Asuokaw Mepom, Nyanoa, Odumkyere- Darmang Okurase |  |  |  |  | 3,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS, GAC, DAC |
|  |  | 69.Organize refresher course on HIV/AIDS for community volunteers and health staff |  | Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa Odumkyere- Darmang Okurase |  |  |  |  | 2,500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS, GAC, DAC |
| Health Delivery (Social Services Delivery) | HIV/AIDS Reduction and Management(Health Delivery) | 70. Provide testing and counselling services on HIV/AIDS in all health facilities |  | Abamkrom, Adeiso Asikasu, Asuokaw Mepom, Nyanoa Odumkyere- Darmang, Okurase |  |  |  |  | 1,100.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS, GAC, DAC |
|  |  | 71. Monitor and supervise HIV/AIDS activities in the health centres |  | All Health facilities |  |  |  |  | 2,700.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS, GAC, DAC |
|  |  | 72. Celebration of world AIDS day with sensitization of the public. |  | Adeiso |  |  |  |  | 2,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS, GAC, DAC |
|  |  | 73. Organize DAC meetings and HIV/AIDS response activities |  | DA Conference Hall & District-wide |  |  |  |  | 10,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | HIV/ AIDS FP | DAC, DA |
| Health Delivery (Social Services Delivery) | Malaria Prevention and Immunization (Health Delivery) | 74. Undertake health education on malaria prevention and distribution of LLINs to all under five children and pregnant women |  | Abamkrom, Adeiso Asikasu, Asuokaw, Mepom, Nyanoa, Odumkyere- Darmang Okurase |  |  |  |  | 3,500.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Under 5 Vaccination (Health Delivery) | 75.Vaccination of all children under five years on vaccine preventable diseases. |  | Abamkrom, Adeiso Asikasu, Asuokaw, Mepom, Nyanoa, Odumkyere- Darmang, Okurase |  |  |  |  | 7,643.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Maternal and Reproductive Health (Health Delivery) | 76.Vaccination of all pregnant women with TD2+ vaccines |  | Abamkrom, Adeiso, Okurase Asikasu, Asuokaw Mepom, Nyanoah Odumkyere- Darmang , |  |  |  |  | 4,035.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
| Health Delivery (Social Services Delivery) | Health Care Service Delivery (Health Delivery) | 77.Organize training on causes of mental illness for Camp leaders. |  | Prayer Camps across the District |  |  |  |  | 9,574.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DA, GHS |
|  |  | 78. Undertake management and control of Non-Communicable Diseases (NCDs) |  | Abamkrom, Adeiso, Okurase Asikasu, Asuokaw, Mepom, Nyanoa, Odumkyere- Darmang, |  |  |  |  | 9,859.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS |
|  |  | 79.Create efficient management, control and elimination of Neglected Tropical 80. Disease (NTDs) Preparedness Team |  | Abamkrom, Adeiso, Okurase Asikasu, Asuokaw, Mepom, Nyanoa, Odumkyere- Darmang, |  |  |  |  | 9,800.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DHS | DA, GHS |
| Health Delivery (Social Service Delivery) | Births and Deaths registration | 81.Registration of Births and Deaths |  | District wide |  |  |  |  | 3,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DB&D | DHS, DA, AMs, UCMs |
|  | Health Infrastructural Delivery (Health Delivery) | 82. Rehabilitation of 1No. CHPS Compound |  | Sukrong Awenfi |  |  |  |  | 150,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  | DHS | DWD, DA, DPCU |
|  |  | 83. Construction of 1No. CHPS Compound |  | Adu Kofi |  |  |  |  |  |  |  |  | 300,000.00 |  | √ |  |  |  |  |  |  |  |  |  | DHS | IPEP, DPs, DWD, DA |
|  |  | 84. Construction of 1No. 4-units Chamber & Hall Nurses’ Quarters |  | Essaso-Kumikrom |  |  |  |  |  |  |  |  | 250,000.00 |  | √ |  |  |  |  |  |  |  |  |  | DHS | IPEP, DPs, DWD, DA |
| Focus Area: Water and Environmental Sanitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Safe Water Delivery | Provision of water facilities | 85.Construction of 5No. Boreholes |  | Ahwereasefom, Winnang Fante, Bekoe, Budu, Larteh-krom |  |  |  |  | 50,000.00 |  |  |  | 50,000.00 |  |  | √ |  |  |  |  |  |  |  |  | DWD | IPEP, DPs, DA, DPCU, DWST |
|  |  | 86.Construction of 3No. Mechanized Boreholes |  | Mepom (plot so), Oppong, Sukrong Caanan |  |  |  |  | 135,000.00 |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  | DWD | MP, DPs, DA, DWST, DPCU |
|  |  | 87.Rehabilitation of 5No. Boreholes |  | Kwapong, Ansah,Asuaba, Adotim, Maame Dede Junction |  |  |  |  |  |  |  |  | 50,000.00 |  |  | √ |  |  |  |  |  |  |  |  | DWD | MP, DPs, DA, DWST, DPCU |
|  |  | 88.Mechanization of 3No. existing Boreholes |  | Katayensua, Krachie, Afabeng |  |  |  |  | 15,000.00 |  |  |  | 20,000.00 |  |  | √ |  |  |  |  |  |  |  |  | DWD | DPs, DA, DWST, DPCU |
|  |  | 89.Extension of water from Small Town Pipe Water System in 1No. major town. |  | Asuokaw |  |  |  |  | 15,000.00 |  | 15,000.00 |  | 20,000.00 |  |  | √ |  |  |  |  |  |  |  |  | DWD | DPs, WSMT, DA, AC/AMs |
|  | Capacity Building of WSMTs and DWST | 90.Formation, training and monitoring of 20No. Water Management Teams and DWST |  | Selected communities |  |  |  |  | 10,000.00 |  |  |  | 10,000.00 |  |  | √ |  |  |  |  |  |  |  |  | DWD | DA, DWST, DPCU |
| Sanitation Improvement (Social Services Delivery) | Solid Waste Management (Health Delivery) | 91.Provision of 5No. Skip refuse containers |  | Kwao-Baah, Okurase, Adeiso zongo, Asuaba,Nyanoah |  |  |  |  | 42,500.00 |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DPCU, ZoomLion, PPD |
|  |  | 92.Fumigation and disinfection of landfill sites and communities |  | District wide |  |  |  |  | 100,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | DEHSU | DWD, TAs, ACs/UCM,AM, ZoomLion |
|  |  | 93.Purchase of sanitary tools and equipment |  | UWADA-DESHU |  |  |  |  | 20,000.00 |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DA, PrU |
| Sanitation Improvement (Social Services Delivery) | Household Toilet Promotion (Health Delivery) | 94.Support for 100No. household toilet construction |  | District-wide |  |  |  |  | 250,000.00 |  |  |  | 250,000.00 |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DWD, PPD, ACs/UCM,AM, Beneficiaries |
|  |  | 95.Organize public education and community sensitization on household toilet construction |  | District ide |  |  |  |  |  |  | 8,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DHS, DA, ISD, PPD, NADMO, ACs/UCM,AM |
|  |  | 96.Rehabilitation of 3No. Public toilets |  | Sukrong Bethlehem, Kwasi Nyarko, Asuotwene |  |  |  |  |  |  | 40,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DWD, PPD, ACs/UCM,AM |
| Sanitation Improvement | Food and Water Hygiene Promotion | 97.Organize medical screening for food and drink handlers/vendors |  | District wide |  |  |  |  |  |  | 10,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DHS, DA, ISD, ACs/UCM,AM |
|  |  | 98.Organize public education on food safety |  | District wide |  |  |  |  | 5,000.00 |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DHS, DA, ISD, ACs/UCM,AM |
| Sanitation Improvement (Social Services Delivery) | School Health Promotion | 99.Organize school health education programmes in 8 schools |  | Selected schools |  |  |  |  | 10,000.00 |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DoE, DHS, DA, ISD, ACs/UCM,AM |
|  |  | 100. Construction of 4No. 6-units KVIP for Basic schools |  | Domeabra Presby, Adeiso Islamic, Alafia DA, Asoutwene DA |  |  |  |  | 180,000.00 |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  | DWD | DEHSU, DoE, PPD |
| Sanitation Improvement (Social Services Delivery) | Environmental Health Promotion and Education Campaign | 101.Organize communal labour and clean-up exercises |  | District wide |  |  |  |  | 20,000.00 |  | 10,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DA, ISD, ACs/UCM,AM, NADMO, ZoomLion |
|  |  | 102.Undertake registration and control of noxious and offensive trades |  | District wide |  |  |  |  |  |  | 10,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  | DEHSU | DA, DBU,DFD, ACs/UCM,AM |
| Focus Area: Child Protection and Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Child Protection and Development (Social Welfare and Community Development) | 103. Settle 70 cases on child maintenance family welfare, child custody and do follow-ups |  | Adeiso District Office and clients’ homes |  |  |  |  | 700.00 |  | 300.00 |  | 800.00 |  |  | √ |  |  |  |  |  |  |  |  | DSWCD | Client’s Family, AM/UCM, PS, District Court |
|  |  | 104. Inspect and register 25 Private day care centres and 5 NGOs |  | District Wide |  |  |  |  | 1,000.00 |  | 500.00 |  | 500.00 |  |  | √ |  |  |  |  |  |  |  |  | DSWCD | GES, AM/UCM, APS |
|  |  | 105. Sensitize 30 communities on Child Protection and other Human Rights issues |  | 30 selected communities |  |  |  |  | 1,600.00 |  | 1,000.00 |  | 1,400.00 |  |  | √ |  |  |  |  |  |  |  |  | DSWCD | GES, GHS, NCCE, AM/UCM, Traditional Authorities |
| Focus Area: Social Protection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Protection (Social Welfare and Community Development) | 106. Registration of 600 vulnerable persons |  | District Wide |  |  |  |  | 1,500.00 |  | 400.00 |  | 600 .00 |  |  |  |  |  |  |  |  |  |  | √ | DSWCD | AM, UCM, GHS, GES, APS |
|  |  | 107. Enrollment of 800 vulnerable persons on LEAP, Free NHIS registration and other social protection interventions |  | District Wide |  |  |  |  | 600.00 |  | 200.00 |  | 400.00 |  |  |  |  |  |  |  |  |  |  | √ | DSWCD | NHIA, GHS, CFP, LEAP Secretariat |
| Focus Area: Disability-Inclusive Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Disability-Inclusive Development (Social Welfare and Community Development) | 108. Support 120 PWDs in business and other programs with PWD fund |  | District Wide |  |  |  |  |  |  |  |  | 250,000.00 |  |  |  |  |  |  |  |  |  |  | √ | DSWCD | Rural Banks, GDF,PWD’s Family, NBSSI |
|  |  | 109. Develop and coordinate community-based rehabilitation programmes for 30 PWDs |  | District Wide |  |  |  |  | 500.00 |  |  |  | 2,500.00 |  |  |  | √ |  |  |  |  |  |  |  | DSWCD | PWD’s Family, NGOs, CBOs, GDF, |
| Focus Area: Gender Equality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Gender Equality (Social Welfare and Community Development) | 110. Educate 30 families on the negative effects of Gender- Based Violence /Domestic abuse | District Office selected communities |  |  |  |  |  | 1,300.00 |  | 400.00 |  | 1,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DSWCD | AS/UCM, PS, District, Client’s Family |
|  |  | 111. Facilitate access to soft loan/grant from financial/government institutions for 4 economic gender-based groups. | District.-wide |  |  |  |  |  | 2,700.00 |  | 1,000.00 |  | 1,700.00 | √ |  |  |  |  |  |  |  |  |  |  | DSWCD | Rural Banks, GEA, 1D1F Secretariat |
|  |  | 112. Formation of 2no. new women’s groups | District.-wide |  |  |  |  |  | 800.00 |  | 700.00 |  | 600.00 | √ |  |  |  |  |  |  |  |  |  |  | DSWCD | AM/UCM, NBSSI |
|  |  | 113. Organize demonstration work for 3no. women’s groups on vocational skills | District.-wide |  |  |  |  |  | 1,400.00 |  | 800.00 |  | 800.00 | √ |  |  |  |  |  |  |  |  |  |  | DSWCD | AM/UCM, NBSSI |
| Focus Area: Youth Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Youth Development (Social Services Delivery) | Youth empowerment (Education and Youth Development) | 114. Provide support for 50 youths in employable skills apprenticeship training program | District-wide |  |  |  |  |  | 50,000.00 |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  | YEA | DA, MP, DPCU, AMs, ACs |
|  |  | 115. Regular update of YEA website with labour market information for the youth |  |  |  |  |  |  | 1,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | YEA | MELR, GEA, Private Labour, Agencies, AGI, YGs |
|  |  | 116. Advocate for statistics on youth unemployment | District Wide |  |  |  |  |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  |  |  | √ | YEA | District Statistician, GSS, YGs |
|  |  | 117. Provide guidance & counselling Services on Career Development | District Wide |  |  |  |  |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  |  |  | √ | YEA | GES, YGs Career Development, Organization |
|  |  | 118. Facilitate access to credit by farmer based youth groups | District Wide |  |  |  |  |  |  |  |  |  | 40,000.00 |  |  |  | √ |  |  |  |  |  |  |  | YEA | DA, DoA, NGOs District Association of Farmers, YGs, |
| Youth Dev’t (Social Services Delivery) | Youth in Agriculture (Education and Youth Dev’t) | 119. Advocate for the creation of land banks for the youth in agri-business | District Wide |  |  |  |  |  | 2,000.00 |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  | District Assembly | YE District, House of Chiefs District Agric Department |
|  |  | 120. Facilitate the formation of youth farmer-based organizations | District Wide |  |  |  |  |  |  |  |  |  | 4,000.00 |  |  |  | √ |  |  |  |  |  |  |  | YEA | DA, DoA, NGOs, District, Association of Farmers, YGs |
| Youth Development (Social Services Delivery) | Youth empowerment (Education and Youth Development) | 121. Organise Capacity building sessions in entrepreneurship for the youth | District Wide |  |  |  |  |  |  |  |  |  | 10,000.00 |  |  |  | √ |  |  |  |  |  |  |  | YEA | Ghana Enterprises Agency/REP |
|  |  | 122. Provide update on Youth Jobs and Enterprises Development Fund (YJEDE) to offer start-up capital to youth oriented businesses | District Wide |  |  |  |  |  |  |  |  |  | 50,000.00 |  |  |  | √ |  |  |  |  |  |  |  | YEA | Ghana Enterprises Agency, MASLOC |
|  |  | 123. Provide food, clothing, shelter and relocation support to vulnerable youth | District Wide |  |  |  |  |  | 9,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | YEA | DSWCD, NGOs Federation of PWD,NADMO, |
| Focus Area: Employment and Decent Work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Youth Dev’t (Social Services Delivery) | Job Creation (Education and Youth Development) | 124. Facilitate the establishment of 1No. Oil Palm Processing factory | Asuokaw |  |  |  |  |  | 30,000.00 |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  | DPU | DoA, DA, TAs, DPCU, Farmers, 1D1F Secretariat |
| Focus Area: Sports and Recreation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Youth Development (Social Services Delivery) | Sports development (Education and Youth Development) | 125. Organize annual mass youth sports in the District | District Wide |  |  |  |  |  |  |  |  |  | 5,000.00 |  |  |  | √ |  |  |  |  |  |  |  | YEA | Youth Groups, NGOs DFA |
| Infrastructure Delivery and Management | Recreation and Leisure (Infrastructure development) | 126. Construction of 3No. Community centres/ durbar grounds | Kumikrom-Amanfrom, Kwasi Nyarko, Guluba |  |  |  |  |  |  |  |  |  | 180,000.00 |  |  |  | √ |  |  |  |  |  |  |  | DWD | MP, IPEP, DA, DPCU |
|  |  | 127. Development of 1No. District Recreational Centre/park | Okurase |  |  |  |  |  | 150,000.00 |  |  |  | 450,000.00 |  |  |  |  |  |  |  |  |  |  |  | PPD | DWD, DA, PPP |
| ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deforestation, Desertification and Soil Erosion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 128. Reclamation of sand-winning sites | District wide |  |  |  |  |  |  |  | 100,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  | DEHSU | NADMO, PPD, DoA, TAs, DWD, DPCU ACs/UCM/AM, |
| Environmental Management | Disaster Prevention and management | 129. Supervision and monitoring of sand-winning activities | District wide |  |  |  |  |  |  |  | 10,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  | NADMO | DEHSU, PPD, DWD, DPCU, TAs. Landowners, Sandwinners |
| Climate Variability and Change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 130. Planting of 1000 trees/tree crops at sand-winned sites | District wide |  |  |  |  |  |  |  | 15,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  | NADMO | DEHSU, PPD, DWD, DPCU, TAs. Landowners, Sandwinners |
|  |  | 131. Organize community sensitization programme on Climate Change impact and its implication of health and agriculture | Odeng, Danso, Mepom, Oppong |  |  |  |  |  | 8,000.00 |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  | NADMO | DoA. DHS, ACs/ UCM/AM |
| Focus Area: Transportation: Air, Rail, Water and Road |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | Road infrastructure (Infrastructure development) | 132. Creation of 20km length of new access/link roads | Abamkrom-Agyirikwa, Okorase-Papa Awuku, |  |  |  |  |  | 100,000.00 |  | 20,000.00 |  |  |  |  |  | √ |  |  |  |  |  |  |  | DWD | DFR, PPD, DA, TAs, ACs/AM |
|  |  | 133. Reshaping of 50km length of feeder roads | Ahwereasefom, Kumikye, Boateng, Kofi Asare Attokrom, Gameli, Adu Kofi Abokyikrom, Adotim, Fianko, Tetteh Nkwanta, Domponiase, Akyeremang |  |  |  |  |  | 100,000.00 |  | 50,000.00 |  | 200,000.00 |  |  |  | √ |  |  |  |  |  |  |  | DWD | DFR, PPD, DA, TAs, ACs/AM |
| Energy and Petroleum |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | Rural Electrification | 134. Connection of 20 communities to the national grid | Kweisitu, Abode, Agyirikwa, Sani, Abokyikrom, Abetiase, Budu, Kwaonang, Nkonkor, Guluba, Adandzi, Adotim, Adieambra, Asiyie, Mepom(Freetown, Aben waha) Ampofo, Akyeremanteng, Botwe, Kofi Asare, Okyerekrom |  |  |  |  |  | 300,000.00 |  |  |  | 500,000.00 |  |  |  |  | √ |  |  |  |  |  |  | DWD | MP, DA, ECG, DPCU, MoEn |
| Infrastructure Delivery and Management | Road infrastructure (Infrastructure development) | 135. Provision and installation of 100No. streetlight bulbs | District wide |  |  |  |  |  | 300,000.00 |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  | DWD | DA, MLGDRD, DPCU, MP |
| Human Settlements Development and Housing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Spatial Planning (Disaster Prevention and Mgt) | 136. Organize public education/ sensitization on building regulations | Okurase, Asuotwene |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | PPD | DWD, NADMO, Assemblymen and Opinion leaders |
| Environmental Management | Street Naming and Property Addressing (Disaster Prevention and mgt) | 137. Organize street naming and property addressing system | Asuaba |  |  |  |  |  | 50,000.00 |  | 20,000.00 |  |  |  |  |  |  |  |  |  |  |  |  | √ | PPD | SNPA Committee, Assemblymen and Opinion Leaders |
| Environmental Management | Spatial Planning (Disaster Prevention and Mgt) | 138. Preparing of local Planning Schemes for Communities | Okurase, Asuotwene |  |  |  |  |  | 15,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ | PPD |  |
| Environmental Management | Spatial Planning (Disaster Prevention and Mgt) | 139. Organize Technical Sub Committee Meetings | UWADA |  |  |  |  |  |  |  | 8,500.00 |  |  |  |  |  |  |  |  |  |  |  |  | √ | PPD | Committee members |
|  |  | 140. Preparation of district structure plan | District wide |  |  |  |  |  | 100,000.00 |  | 50,000.00 |  |  |  |  |  |  |  | √ |  |  |  |  |  | PPD | DA, DPCU, DWD, TCPD |
|  |  | 141. Organize Site inspections on all physical structures/development | District wide |  |  |  |  |  |  |  | 3,000.00 |  |  |  |  |  |  |  |  |  |  |  |  | √ | PPD | DWD, NADMO, GNFS, DA, AM, |
|  |  | 142. Registration of District Assembly lands | District Wide |  |  |  |  |  | 50,000.00 |  | 50,000.00 |  |  |  |  |  |  |  | √ |  |  |  |  |  | PPD | DA, Lands Commission, TAs, AMs, ACs |
| Focus Area: Drainage and Flood Control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | Road infrastructure (Infrastructure development) | 143. Construction of 2No. Culverts | Nkonkor, Alafia-Achiase |  |  |  |  |  | 300,000.00 |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  | DWD | MP, DA, NADMO, DPCU |
| Information Communication Technology Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | ICT Training and Development (Infrastructure development) | 144. Construction of 1No. modern Community Information Centre (Computer Lab, Internet and Library | Asikasu |  |  |  |  |  | 350,000.00 |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  | DWD | MoI, MoC, GES, DP, DA, PPD |
| Focus Area: Infrastructure Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | Physical Development Control (Infrastructure development) | 145. Supervision of all on-going DA projects | District wide |  |  |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  |  | √ |  |  |  | DWD | DA, ACs, DoE, DHD, DFR, GETFUND |
| Infrastructure Delivery and Management | Physical Development Control (Infrastructure development) | 146. Organize extensive development control activities | District wide |  |  |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  |  | √ |  |  |  | DWD | PPD, WSC, DA, ACs, SPC, |
| Infrastructure Delivery and Management | Infrastructure Maintenance (Infrastructure development) | 147. Implementation of O&M Plan | District wide |  |  |  |  |  | 300,000.00 |  | 100,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DWD | PPD, WSC, DA, ACs, DPCU, HoDs |
| Focus Area: Land Administration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 148. Sensitization of landowners and sand-winning Contractors on environmental degradation impacts | District-wide |  |  |  |  |  |  |  | 4,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | NADMO | DEHSU, PPD, DWD, DPCU, TAs. Landowners, Sandwinners |
| GOVERNANCE, CORRUPTION AND PUBLIC ACCOUNTABILITY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Local Governance and Decentralization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | General Administration | 149. Organize all statutory meeting | UWADA Conference Hall |  |  |  |  |  |  |  | 84,000.00 |  |  |  |  |  |  |  |  | √ |  |  |  |  | Central Adminstration |  |
| Management and Administration | General Administration | 150. Servicing and maintenance of vehicles and motorbikes | UWADA |  |  |  |  |  | 50,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | TO, PrO, DPCU, DA, all Depts |
| Management and Administration | General Administration | 151. Construction of 2No. 5-Units Chamber and Hall Staff quarters | Adeiso |  |  |  |  |  | 500,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DWD | DA, AMs, PPD, DPCU, TAs, |
| Management and Administration | General Administration | 152.Construction and furnishing of 2No. Area Council Offices | Mepom, Adeiso |  |  |  |  |  | 600,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | DWD | DA, AMs, PPD, DPCU, TAs, |
| Management and administration | Capacity building (Human Resource Management) | 153. Organize capacity building workshop for Hon. Assembly members and Area Council Members | UWADA |  |  |  |  |  | 7,500.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | HR | DA, DPCU |
| Management and administration | Capacity building (Human Resource Management) | 154. Prepare IGF Salary and validate established staff | UWADA |  |  |  |  |  |  |  | 2,400.00 |  |  |  |  |  |  |  |  |  |  |  |  |  | HR | DA, DPCU |
|  |  | 155. Update HRMIS data and submit reports. | UWADA |  |  |  |  |  | 1,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | HR | DA |
|  |  | 156. Organized capacity building for staff | UWADA |  |  |  |  |  |  |  | 25,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | HR | DA |
| Management and administration | Capacity building (Human Resource Management) | 157. Procure Office Equipment (1Tablet, 5Laptop and 5 desktop Computers, 5UPS 3printers, 2Scanners, 1Photocopier) | UWADA |  |  |  |  |  | 62,810.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | PrU, DA, HR |
| Management and administration | Capacity building (Human Resource Management) | 158. Procure Office Stationary | UWADA |  |  |  |  |  | 50,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | PrU, DA, HR |
|  |  | 159. Procure office furniture (Tables and swivel chairs) | UWADA |  |  |  |  |  | 50,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | PrU, DA, HR |
|  |  | 160. Procure office appliances (Air Conditioners, TV, Refrigerators and ceiling fans | UWADA |  |  |  |  |  | 70,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | PrU, DA, HR |
| Management and Administration | Finance and Revenue Mobilization | 161. Capacity Building Training and quarterly review meetings for all Revenue Collectors and Revenue Mobilization units | Adeiso |  |  |  |  |  |  |  | 18,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | DFO | DBU, DP, DPCU |
| Management and Administration | Finance and Revenue Mobilization | 162. Sensitization of major communities on payment of Rates | District-Wide |  |  |  |  |  |  |  | 15,000.00 |  |  |  |  |  |  |  |  | √ |  |  |  |  | DFO | DBU, DIO, DPCU,NCCE |
| Management and Administration | Finance and Revenue Mobilization | 163.Monitoring of Revenue Collection Centres and Check Points | Adeiso Market, Kwasi Nyarko, Asuokaw and Nyanoa |  |  |  |  |  |  |  | 13,000.00 |  |  |  |  |  |  |  |  | √ |  |  |  |  | DFD | DBO,DIA DPCU |
| Management and Administration | Finance and Revenue Mobilization | 164.Creation of revenue collection centres | Asuotwene, Asuaba, Asikasu |  |  |  |  |  |  |  | 24,000.00 |  |  |  |  |  |  |  |  | √ |  |  |  |  | DFD | DBO,DIA DPCU, DWD, PPD |
| Management and Administration | Finance and Revenue Mobilization | 165. Submission of monthly, quarterly and yearly returns to appropriate offices within stipulated time | Koforidua, Accra and Asamankese |  |  |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  | √ |  |  |  |  | DFO | DIA |
| Management and Administration | Finance and Revenue Mobilization | 166. Preparation and auditing of end of year financial statement | Adeiso |  |  |  |  |  |  |  |  |  | 20,000.00 | √ |  |  |  |  |  |  |  |  |  |  | DFO | DIA |
| Management and Administration | Finance and Revenue Mobilization | 167. Stakeholders Consultative Meeting to improve internal revenue generation | District Wide |  |  |  |  |  | 5,000.00 |  | 5,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DBU, Budget Committee, DPCU, F&A, Management |
| Management and Administration | Finance and Revenue Mobilization | 168. Revenue sensitization programmes | District Wide |  |  |  |  |  |  |  | 8,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DBU, Budget Committee, F & A, Finance Department |
| Management and Administration | Planning, Budgeting and Coordination | 169. Update socio-economic data on businesses and properties | District Wide |  |  |  |  |  | 10,000.00 |  | 5,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DBU, Budget Committee, Finance Department |
| Focus Area: Public Accountability |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Popular Participation (Mgt and Administration) | Public Accountability (Planning, Budgeting and Coordination) | 170. Organize two major Town Hall meetings | Kwasi Nyarko, O’Darmang |  |  |  |  |  | 12,000.00 |  | 5,000.00 |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPCU, DCE, TA HoDs, ACs |
|  |  | 171. Organize community engagement/dialogue meetings | District-wide |  |  |  |  |  | 3,800.00 |  | 1,000.00 |  | 3,000.00 | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPCU, DCE, TA HoDs, ACs AMs, UCMs |
|  |  | 172. Organize Time with My Assembly radio programme | TRU FM |  |  |  |  |  | 12,000.00 |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  | ISD | DA, all depts. of the Assembly |
| Management and Administration | Transparency and Public accountability (Legislative Oversights) | 174. Preparation of Strategic Internal Audit Annual Plan | UWADA |  |  |  |  |  | 10,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DIA, Audit Committee |
| Management and Administration | Public Accountability (Legislative Oversights) | 174.Preparation and submission of Internal Audit Reports | UWADA |  |  |  |  |  | 2,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DIA, Audit Committee |
| Focus Area: Human Security and Public Safety |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Security | 175.Construction of 1No. Police Station | O’Darmang |  |  |  |  |  | 400,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | Ghana Police Service | DA, MP, PPD, NADMO, DPCU, TAs |
|  |  | 176. Creation of 1No. Police post | Sukrong Awenfi |  |  |  |  |  |  |  |  |  | 50,000.00 | √ |  |  |  |  |  |  |  |  |  |  | Ghana Police Service | DA, MP, PPD, NADMO, DPCU, TAs |
|  |  | 177.Formation and training of 5No. Community Watch Dogs in | Agyirikwa, Asuotwene Ayigbetown, Kofi Kyere, Asikasu, Takorase |  |  |  |  |  | 4,000.00 |  |  |  | 2,000.00 | √ |  |  |  |  |  |  |  |  |  |  | Ghana Police Service | DA, MP, AM, NADMO, AC, DPCU, TAs, |
| Focus Area: Corruption And Economic Crimes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting and Coordination | 178.Implementation and reporting on NACAP Plan | District-wide |  |  |  |  |  | 5,000.00 |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  | DPU | All depts. & agencies |
| Focus Area: Civil Society, and Civic Engagement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Popular Participation (Mgt and Administration) | Public Accountability (Planning, Budgeting and Coordination) | 179.Disseminate information on Government and DA policies, plans and projects | District wide |  |  |  |  |  | 20,000.00 |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  | ISD | NCCE, DA, DPCU, RISD, |
| EMERGENCY PLANNING AND RESPONSE (INCLUDING COVID-19) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Hydrometeorological Threats |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental and Sanitation Management | Disaster prevention and Management | 180.Organize Disaster Platform meetings | All Zones |  |  |  |  |  | 6,000.00 |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  | NADMO | DA |
| Environmental and Sanitation Management | Disaster prevention and Management | 181.Organize community clean-up exercises | All Zones |  |  |  |  |  | 5,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | NADMO | Zoomlion |
| Environmental and Sanitation Management | Disaster prevention and Management | 182.Community sensitization on fire prevention | Nyanoah, Kumikrom, Adeiso, Asikasu, Kofi Asare |  |  |  |  |  | 4,500.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | NADMO | GNFS |
| Environmental and Sanitation Management | Disaster prevention and Management | 183.Formation and Training of DVGs | Adu Kofi, Odeng, Breman, Adotim |  |  |  |  |  | 5,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | NADMO | Police, GNFS, ISD |
| Environmental and Sanitation Management | Disaster prevention and Management | 184.Identification and field assessment of hazardous areas | All Zones |  |  |  |  |  | 7,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | NADMO | Hon. Assembly Members |
| Environmental and Sanitation Management | Disaster prevention and Management | 185.Celebration of IDDR | Adeiso |  |  |  |  |  | 12,000.00 |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  | NADMO | ALL DEPARMENTS |
| Environmental and Sanitation Management | Disaster prevention and Management | 186.Procure and distribute relief items to disaster victims | District wide |  |  |  |  |  | 50,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | NADMO | DA |
| Focus Area: Covid-19 Response |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Health Delivery | 187.Establish effective and efficient Outbreak Preparedness Plan and Response Team for proactive interventions | District Health Directorate |  |  |  |  |  | 8,147.00 |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  | DHS | DA, GHS |
| IMPLEMENTATION COORDINATION, MONITORING AND EVALUATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Implementation and Coordination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting and Coordination | 188.Organize quarterly DPCU and Budget Committee meetings | DA Conference Hall |  |  |  |  |  | 24,100.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPU/ DBU DPCU/ Budget C’ttee DCE |
| Management and Administration | Planning, Budgeting and Coordination | 189.Preparation and submission of 2023 Composite AAP and Budget | DPU&DBU E.R.C.C/ N.D.P.C/MoF |  |  |  |  |  | 28,755.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPU, DBU, DPCU, HoDs, DPSC, ERCC, NDPC Budget Committee, F&A, Mgt |
| Management and Administration | Planning, Budgeting and Coordination | 190.Organize Mid-year and End of year 2022 AAP review meetings | DA Conference Hall |  |  |  |  |  | 6,000.00 |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPU,DPCUHoDs & Agencies, DPSC, DCE |
| Focus Area: Monitoring and Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Monitoring and Evaluation (Planning, Budgeting and Coordination) | 191.Organize quarterly 2022 M&E field exercises and meetings | District-wide & DA Conference Hall |  |  |  |  |  | 32,000.00 | 9,100.00 |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPU, DPCU, DCE, HoDs, TAs, AMs, UCMs, ACs |
|  |  | 192.Preparation and submission of 2022 quarterly and annual Progress Reports, budget implementation report and monthly trend analysis for IGF | DPU & E.R.C.C/ N.D.P.C |  |  |  |  |  | 3,000.00 | 3,500.00 |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | CAD | DPU, DPCU, HoDs, ERCC, NDPC |
| Focus Area: Production And Utilisation of Statistics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Production and Utilization of Statistics (Planning, Budget and coordination) | 193.Collection of data on Properties | Asuokaw |  |  |  |  |  | 5,500.00 | 3,000.00 |  |  | 2,000.00 | √ |  |  |  |  |  |  |  |  |  |  | STATS | DFO/BUDGET/DPU |
|  |  | 194.Stakeholders workshop on statistical policies | UWADA |  |  |  |  |  | 1,000.00 | 2,000.00 |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | STAT | D/A |
|  |  | 195.Establish and maintain a comprehensive statistical database | UWADA |  |  |  |  |  | 2,000.00 | 1,000.00 |  |  | 1,000.00 | √ |  |  |  |  |  |  |  |  |  |  | STATS | MIS |
| TOTAL: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |